# K-TIRAE: Kenya Tax Intelligence, Risk and Revenue Assurance Engine

### Undergraduate Final-Year Project Presentation

### Information Systems and Technology Faculty

### United States International University–Africa (USIU–Africa)

### Project 2 — 2027

Presented to:
 [Name of Lecturer]

Presented by:
 [Student Name]
 [Student Registration Number]

Academic Year: 2027

Lecturer: Hello. Before you begin, explain in simple terms what your project is about.

Student: Good morning, My project is called K-TIRAE: Kenya Tax Intelligence, Risk and Revenue Assurance Engine. It is a small data analytics and compliance-support platform that uses synthetic eTIMS-style transaction data to identify possible sales mismatches, duplicate invoices, unusual VAT claims and high-risk taxpayer patterns.

Lecturer: Is it intended to replace eTIMS, iTax or KRA systems?

Student: No. It will not replace or connect directly to any KRA production system. It will demonstrate how authorised tax data could be analysed to help compliance officers prioritise cases for human review.

Lecturer: Why is this project important?

Student: Electronic tax systems generate large volumes of transaction data. Reviewing all that information manually can be difficult. K-TIRAE will help demonstrate how data can be cleaned, analysed and converted into understandable risk indicators. It will show not only which taxpayers are flagged, but also why they were flagged.

Lecturer: What should you seek from this lecture?

Student: I should seek guidance on:

- Whether the project scope is achievable within two months.

- Which two compliance checks should be treated as mandatory.

- Whether the proposed database design is appropriate.

- Which programming tools and dashboard platform should be used.

- How to create safe synthetic or anonymised data.

- How to validate the risk-scoring model.

- How to document ethical and data-protection safeguards.

- How to prepare a professional letter of introduction to KRA.

- How to organise the team and divide responsibilities.

- How to present the final prototype convincingly.

Lecturer: What will be your main request to KRA?

Student: I will request professional guidance, not access to confidential taxpayer data. I would like to understand general compliance challenges, data-quality concerns and the type of information that would make a prototype useful. Any demonstration data will be synthetic or anonymised unless KRA formally authorises otherwise.

## Letter of Introduction to KRA

[Date]

The Commissioner,
 Kenya Revenue Authority,
 Times Tower, Nairobi.

### RE: INTRODUCTION OF STUDENT PROJECT ON TAX INTELLIGENCE, RISK AND REVENUE ASSURANCE

Dear Sir/Madam,

I am pleased to introduce [Student Name], registration number [Registration Number], a final-year student in the Information Systems and Technology Faculty at the United States International University–Africa.

The student is undertaking an academic project titled:

K-TIRAE: Kenya Tax Intelligence, Risk and Revenue Assurance Engine

The project proposes a small academic prototype that analyses synthetic or anonymised eTIMS-style transaction data to identify possible sales mismatches, duplicate invoices, unusual VAT patterns and other indicators that may assist in compliance prioritisation.

The project is not intended to replace eTIMS, iTax or any KRA system. It will not access, store or process confidential taxpayer information, and it will not make automatic tax decisions. Its purpose is to demonstrate how authorised transaction data could be cleaned, analysed and presented through explainable risk indicators for human review.

We kindly request KRA’s general professional guidance, where possible, on:

- Common challenges in reviewing electronic tax transaction data.

- Useful data-quality checks.

- Appropriate principles for compliance prioritisation.

- Ethical considerations when designing tax analytics systems.

- General feedback on the relevance of the proposed prototype.

Any information shared will be used strictly for academic purposes and will not be presented as official KRA policy or as an official KRA product.

We would appreciate any guidance, meeting opportunity or publicly available material that may help the student complete the project responsibly.

Yours faithfully,

[Name of Lecturer]
 [Title]
 Information Systems and Technology Faculty
 United States International University–Africa
 Email: [Email Address]
 Telephone: [Telephone Number]

## 1. The problem

Electronic tax invoicing creates useful transaction records such as:

- Buyer and seller PINs

- Invoice numbers

- Invoice dates

- Product or service descriptions

- Quantities

- Prices

- Taxable values

- VAT amounts

- Credit notes

- Declared sales and purchases

However, large volumes of data are difficult to review manually.

A compliance officer may not easily identify:

- A taxpayer whose eTIMS sales are higher than declared sales

- Duplicate invoices

- Unusually high input VAT claims

- Suppliers with suspicious transaction patterns

- Businesses whose behaviour changes suddenly

- Taxpayers requiring further review

The proposed project addresses this problem by creating a small analytical platform that converts transaction data into understandable risk indicators.

The system will answer five basic questions:

- What sales are recorded in the transaction data?

- What sales has the taxpayer declared?

- Are there unusual or inconsistent transactions?

- Which taxpayers require further review?

- Why was a taxpayer selected?

## 2. Project aim

To design and develop a manageable prototype tax intelligence platform that analyses eTIMS-style transaction data and generates explainable risk scores for compliance prioritisation.

## 3. Project objectives

The project will:

- Design a small database for taxpayers, invoices and returns.

- Import and clean a limited sample transaction dataset.

- Develop SQL queries for selected compliance checks.

- Detect sales mismatches and duplicate invoices.

- Calculate a simple taxpayer risk score.

- Display results on a basic dashboard.

- Provide explanations for flagged taxpayers.

- Test the prototype using prepared test cases.

## 4. Project scope

To keep the project achievable within two months, the prototype will focus on two mandatory checks and one optional check.

### A. Sales mismatch

Compare recorded eTIMS-style sales with declared sales.

### B. Duplicate invoice detection

Identify invoices with repeated invoice numbers or identical transaction details.

### C. Optional input VAT anomaly

If time allows, identify taxpayers whose input VAT appears unusually high compared with their purchases.

Credit-note analysis, supplier-risk indicators, machine learning and advanced graph analytics will not be required for the main project.

## 5. Team structure and student selection

The project should be completed by a team of two to four students with different abilities. The student leader must choose carefully because the project will be completed in only two months.

The team should not be selected only on the basis of friendship. Each member should bring a specific strength that directly supports the project.

### Recommended team composition

| Student role | Strength required | Main contribution |
| --- | --- | --- |
| Project leader and systems analyst | Leadership, planning, communication and understanding of the whole system | Coordinates the team, confirms requirements, manages deadlines and integrates all work |
| Database and data student | SQL, database design, data cleaning and attention to detail | Creates tables, prepares synthetic data and validates records |
| Python and analytics student | Python, Pandas, logic and problem-solving | Builds data-import functions, compliance rules and risk-scoring logic |
| Dashboard, testing and documentation student | UI design, presentation, testing and writing | Develops the dashboard, prepares test cases, user guide and presentation |

If only two students are available, the work can be combined as follows:

- Student 1: Project leadership, requirements, database and documentation.

- Student 2: Python, analytics, dashboard and testing.

### How to choose the team

The student leader should select members who:

- Have different technical strengths.

- Can commit time consistently for two months.

- Communicate clearly and respond on time.

- Are willing to accept assigned responsibilities.

- Can work with synthetic data and ethical restrictions.

- Are dependable during testing and presentation.

- Are comfortable receiving and giving constructive feedback.

The leader should avoid selecting members who:

- Are unavailable for most meetings.

- Expect others to complete their work.

- Refuse to document their contribution.

- Are careless with data or passwords.

- Choose tasks only because they appear easy.

- Cannot meet agreed deadlines.

Before finalising the team, each student should state:

- What skill they bring.

- How many hours they can commit each week.

- Which task they prefer.

- Which task they can support if another member is unavailable.

- What evidence they will provide to show their contribution.

## 6. Division of the project into manageable work packages

The project should be divided into small sections so that every student can run with a clear responsibility. Each work package below identifies the responsible student or students, the source of the required data, the type of data required, and the expected output.

### Work Package 1: Requirements and project planning

Responsible: Project leader and all members

Data source:

- Project brief and lecturer’s guidance.

- Publicly available KRA and eTIMS information.

- General professional guidance obtained through the introduction letter, if available.

- Team members’ skills, availability and task preferences.

Data required:

- Functional requirements.

- Non-functional requirements.

- Project scope and exclusions.

- Selected compliance checks.

- Ethical and data-protection requirements.

- Team availability and responsibility information.

- Tool and technology requirements.

- Project risks and mitigation actions.

Tasks:

- Confirm the problem statement.

- Confirm the two mandatory compliance checks.

- Define the project scope.

- Agree on tools.

- Prepare the work schedule.

- Identify risks and ethical safeguards.

- Record the source and purpose of every requirement.

Output: Approved project plan and requirements document, including a requirements traceability table showing where each requirement came from.

### Work Package 2: Synthetic data preparation

Responsible: Database and data student

Data source:

- Synthetic records generated by the student using Python, spreadsheets or SQL.

- Publicly available descriptions of common eTIMS-style invoice and tax-return fields.

- General field guidance from the lecturer or KRA, if provided.

- No real taxpayer records.

Data required:

- Synthetic taxpayer identifiers and PIN-like values.

- Business names and sectors.

- VAT-registration status.

- Invoice numbers and dates.

- Seller and buyer identifiers.

- Product or service descriptions.

- Quantities, prices and taxable values.

- VAT amounts and total invoice values.

- Tax-return periods.

- Declared sales and purchases.

- Output VAT and input VAT.

- Deliberately created normal, duplicate, mismatched and invalid records.

Tasks:

- Create taxpayer records.

- Create invoice records.

- Create tax-return records.

- Include normal, duplicate and mismatched cases.

- Add controlled data-quality errors for testing.

- Confirm that no real taxpayer information is used.

- Record how each test scenario was created.

Output: Synthetic CSV files and data dictionary, including a data-source and data-generation note for every field.

### Work Package 3: Database design and implementation

Responsible: Database and data student, supported by the Python student

Data source:

- Synthetic CSV files prepared in Work Package 2.

- Approved database requirements from Work Package 1.

- Database design decisions made by the team.

Data required:

- Taxpayer master data.

- Invoice transaction data.

- Tax-return data.

- Risk-result data.

- Data types, keys and relationships.

- Import logs and record counts.

Tasks:

- Create the database tables.

- Define primary and foreign keys.

- Load the synthetic data.

- Test relationships.

- Prepare backup copies.

- Record the number of records loaded from each source file.

- Confirm that all database records originate from the approved synthetic dataset.

Output: Working SQLite or PostgreSQL database, schema diagram, import log and database documentation.

### Work Package 4: Data cleaning and validation

Responsible: Database and data student

Data source:

- Raw synthetic CSV files from Work Package 2.

- Imported database records from Work Package 3.

- Validation rules approved in Work Package 1.

- Expected error cases deliberately inserted into the synthetic dataset.

Data required:

- Missing-value records.

- Duplicate records.

- Invalid dates.

- Missing invoice numbers.

- Negative or impossible values.

- Taxable values, VAT amounts and total values.

- Records needed to verify VAT calculations.

- Cleaning actions and validation results.

Tasks:

- Check missing PINs.

- Check duplicate records.

- Check invalid dates.

- Check missing invoice numbers.

- Check negative or impossible values.

- Check VAT calculations.

- Record the original value, correction or rejection decision, and reason for every cleaning action.

- Separate valid records from rejected or quarantined records.

Output: Data-cleaning script and validation report, including data-quality statistics and evidence of the source of each validation record.

### Work Package 5: Compliance rules

Responsible: Python and analytics student

Data source:

- Cleaned invoice and tax-return tables from Work Package 4.

- Compliance thresholds approved in Work Package 1.

- Prepared test cases created in Work Package 2.

- General professional guidance, if available, without treating it as an official KRA rule.

Data required:

- Seller PINs.

- Invoice dates and tax periods.

- Recorded sales values.

- Declared sales values.

- Invoice numbers.

- Duplicate transaction details.

- Threshold values.

- Expected flag and explanation for each test case.

Tasks:

- Implement the sales mismatch query.

- Implement duplicate invoice detection.

- Add clear thresholds.

- Record the reason for every flag.

- Test the rules using prepared examples.

- Store the source and justification for each threshold.

- Distinguish between demonstration thresholds and official tax rules.

Output: SQL queries, Python functions and rule-testing results, including a rule catalogue that identifies the input fields, data source, threshold and expected output for each rule.

### Work Package 6: Risk-scoring engine

Responsible: Python and analytics student, reviewed by the project leader

Data source:

- Compliance-rule results from Work Package 5.

- Data-quality warnings from Work Package 4.

- Scoring weights approved in Work Package 1.

- Test scenarios and expected risk categories prepared by the team.

Data required:

- Taxpayer identifiers.

- Triggered compliance indicators.

- Sales mismatch results.

- Duplicate invoice counts.

- Optional input VAT anomaly results.

- Data-quality warnings.

- Risk points and total scores.

- Risk categories.

- Explanations and supporting evidence references.

Tasks:

- Apply the agreed points.

- Calculate total risk scores.

- Assign low, medium or high risk levels.

- Store explanations.

- Ensure that the score supports review rather than accusing taxpayers.

- Record which rule or data-quality result contributed each point.

- Test that the same input produces the same score.

Output: Working risk-scoring module, scoring documentation and explanation records showing the source of every risk indicator.

### Work Package 7: Dashboard

Responsible: Dashboard and documentation student

Data source:

- Database and risk-result tables from Work Packages 3 and 6.

- Dashboard requirements from Work Package 1.

- Screenshots and sample cases prepared during testing.

Data required:

- Total taxpayers analysed.

- Number of flagged taxpayers.

- Sales variance.

- Duplicate invoice counts.

- Risk scores and risk levels.

- Risk reasons.

- Taxpayer business details.

- Supporting transactions.

- Case-review status and reviewer comments.

Tasks:

- Display total taxpayers analysed.

- Display flagged taxpayers.

- Display sales variance.

- Display duplicate invoice counts.

- Add taxpayer search.

- Display risk reasons.

- Add a simple case-review section.

- Label all results as synthetic or demonstration data.

- Ensure that dashboard figures can be traced back to database records.

Output: Streamlit or Power BI dashboard, dashboard field mapping and screenshots showing the source of displayed results.

### Work Package 8: Testing and evaluation

Responsible: Dashboard and documentation student, supported by all members

Data source:

- Synthetic test dataset from Work Package 2.

- Cleaned and processed data from Work Packages 4–6.

- Expected results defined by the team.

- User feedback from team members and lecturer, if available.

Data required:

- Test-case identifiers.

- Input records.

- Expected results.

- Actual results.

- Pass or fail status.

- Defects and corrections.

- Performance measurements.

- User feedback.

- Screenshots or logs as evidence.

Tasks:

- Prepare test cases.

- Test normal taxpayers.

- Test sales mismatches.

- Test duplicate invoices.

- Test missing values.

- Record expected and actual results.

- Document defects and corrections.

- Confirm that every test case can be traced to its source data and expected outcome.

Output: Test report and evidence screenshots, including a test-data register showing where each test case originated.

### Work Package 9: Report and presentation

Responsible: Project leader and documentation student, with contributions from all members

Data source:

- Outputs from all previous work packages.

- Meeting minutes and task records.

- Test reports and screenshots.

- Synthetic dataset and data dictionary.

- Lecturer feedback.

- Publicly available reference materials used in the project.

Data required:

- Project requirements and objectives.

- Database design and data dictionary.

- Data-generation and cleaning records.

- Compliance-rule results.

- Risk-scoring outputs.

- Dashboard screenshots.

- Testing evidence.

- Limitations, ethical safeguards and contribution records.

- References and source notes.

Tasks:

- Compile the technical report.

- Prepare the user guide.

- Explain limitations and ethics.

- Prepare the final demonstration.

- Ensure every member understands the whole system.

- Include a data-source statement for every major table, chart, rule and conclusion.

- Ensure that no synthetic result is presented as official KRA data or policy.

Output: Final report, user guide, slides and demonstration, with a complete data lineage appendix.

## 7. Two-month project timeline

The project must be completed within eight weeks. Every week should end with a review meeting.

| Week | Main activities | Review milestone |
| --- | --- | --- |
| Week 1 | Confirm team, project scope, requirements, tools and ethical safeguards | Lecturer reviews scope and team responsibilities |
| Week 2 | Prepare synthetic data, database design and system architecture | Review database tables, data dictionary and sample records |
| Week 3 | Implement database, load data and complete data-cleaning checks | Demonstrate successful data import and validation |
| Week 4 | Implement sales mismatch and duplicate invoice rules | Review rule outputs against expected test cases |
| Week 5 | Implement risk scoring and explanations | Confirm scoring logic and risk categories |
| Week 6 | Develop dashboard and taxpayer search functions | Demonstrate dashboard with real project data |
| Week 7 | Complete testing, correct defects and prepare documentation | Conduct full system review and user acceptance test |
| Week 8 | Final integration, report editing, presentation rehearsal and demonstration | Lecturer reviews final prototype and presentation |

### Weekly working routine

The team should hold:

- One planning meeting at the beginning of each week.

- One technical work session during the week.

- One review meeting at the end of the week.

- Short emergency meetings only when a blocker cannot be resolved through the group channel.

Each meeting should record:

- Work completed.

- Work remaining.

- Problems encountered.

- Person responsible for resolving each problem.

- New deadline.

- Evidence or files produced.

- Data sources used or required for the next task.

## 8. Project aim and objectives

The project will:

- Design a small database for taxpayers, invoices and returns.

- Import and clean a limited sample transaction dataset.

- Develop SQL queries for selected compliance checks.

- Detect sales mismatches and duplicate invoices.

- Calculate a simple taxpayer risk score.

- Display results on a basic dashboard.

- Provide explanations for flagged taxpayers.

- Test the prototype using prepared test cases.

## 9. Proposed system architecture

The prototype will contain five main components:

Sample Data

↓

Data Import and Cleaning

↓

SQL Compliance Rules

↓

Risk Scoring Engine

↓

Dashboard and Case Explanation

### Component 1: Data import

The system will accept a sample CSV file representing:

- Taxpayer information

- Invoices

- Tax returns

The data will be synthetic or anonymised. No real taxpayer information will be used.

The source of the data will be the synthetic dataset generated by the database and data student. The required data will include taxpayer identifiers, invoice details, tax periods, declared sales and purchases, VAT values and controlled test scenarios.

### Component 2: Data cleaning

The system will check for:

- Missing taxpayer PINs

- Duplicate records

- Invalid dates

- Missing invoice numbers

- Negative or impossible values

- Invalid VAT calculations

The data will come from the raw synthetic CSV files and imported database tables. The required data will include both valid records and deliberately inserted invalid records so that the cleaning process can be demonstrated and measured.

### Component 3: SQL compliance rules

The system will run predefined queries to identify sales mismatches and duplicate invoices.

The data will come from the cleaned invoice and tax-return tables. The required data will include invoice dates, seller PINs, invoice numbers, recorded sales, declared sales and duplicate transaction details.

### Component 4: Risk scoring

Each taxpayer will receive a score based on the number and seriousness of detected indicators.

The data will come from the compliance-rule results and data-quality warnings. The required data will include triggered indicators, points, thresholds, risk levels and explanations.

### Component 5: Dashboard

The dashboard will show:

- Total taxpayers analysed

- Number of flagged taxpayers

- Main reasons for flagging

- Sales variance

- Duplicate invoice counts

- Taxpayer summaries

The data will come from the database, compliance-rule outputs and risk-scoring results. The dashboard will require aggregated counts, taxpayer details, supporting transactions, risk reasons and case-review information.

## 10. Database design

A simple relational database can be created using PostgreSQL, MySQL or SQLite. All records will originate from the synthetic dataset prepared for this project, except for system-generated risk results and review records.

### TAXPAYER

| Field | Description | Data source and data required |
| --- | --- | --- |
| taxpayer_id | Internal identifier | Generated by the system; required for linking taxpayer records |
| pin | Sample taxpayer PIN | Synthetic taxpayer generator; required as a non-real identifier |
| business_name | Business name | Synthetic data generator; required for dashboard display |
| sector | Business sector | Synthetic data generator; required for sector grouping and testing |
| vat_registered | VAT registration status | Synthetic data generator; required for VAT-related analysis |

### INVOICE

| Field | Description | Data source and data required |
| --- | --- | --- |
| invoice_id | Internal invoice identifier | Generated by the system; required for unique transaction identification |
| invoice_number | Invoice number | Synthetic invoice generator; required for duplicate detection |
| seller_pin | Seller PIN | Synthetic taxpayer and invoice generator; required to link invoices to taxpayers |
| buyer_pin | Buyer PIN | Synthetic invoice generator; required for transaction context |
| invoice_date | Date of invoice | Synthetic invoice generator; required for tax-period grouping |
| taxable_value | Taxable amount | Synthetic invoice generator; required for sales and VAT calculations |
| vat_amount | VAT amount | Synthetic invoice generator; required for VAT validation |
| total_value | Total invoice value | Calculated from synthetic invoice values; required for recorded-sales comparison |

### TAX_RETURN

| Field | Description | Data source and data required |
| --- | --- | --- |
| return_id | Return identifier | Generated by the system; required for unique return records |
| taxpayer_pin | Taxpayer PIN | Synthetic tax-return generator; required to link returns to taxpayers |
| tax_period | Month or period | Synthetic tax-return generator; required to match returns with invoice dates |
| declared_sales | Declared sales | Synthetic tax-return generator; required for sales-mismatch analysis |
| declared_purchases | Declared purchases | Synthetic tax-return generator; required for purchase and optional VAT analysis |
| output_vat | Output VAT | Synthetic tax-return generator; required for return summaries |
| input_vat | Input VAT | Synthetic tax-return generator; required for optional input-VAT anomaly analysis |

### RISK_RESULT

| Field | Description | Data source and data required |
| --- | --- | --- |
| result_id | Result identifier | Generated by the risk-scoring module; required for unique results |
| taxpayer_pin | Taxpayer PIN | Derived from taxpayer and rule-result tables; required to link risk results |
| risk_score | Score from 0 to 100 | Calculated from compliance indicators; required for prioritisation |
| risk_level | Low, medium or high | Derived from the risk score; required for dashboard categorisation |
| reason | Explanation | Generated from triggered rules and data-quality warnings; required for explainability |
| review_status | Pending or reviewed | Entered by the reviewer during case review; required to track human action |

## 11. SQL compliance checks

### A. Sales mismatch

The system will compare transaction sales with declared sales.

The data will come from the invoice and tax-return tables populated with synthetic records. The required data will include seller PINs, invoice dates, total invoice values, tax periods and declared sales.

SELECT

i.seller_pin,

DATE_TRUNC('month', i.invoice_date) AS tax_period,

SUM(i.total_value) AS recorded_sales,

r.declared_sales,

SUM(i.total_value) - r.declared_sales AS variance

FROM invoice i

JOIN tax_return r

ON i.seller_pin = r.taxpayer_pin

AND DATE_TRUNC('month', i.invoice_date) = r.tax_period

GROUP BY

i.seller_pin,

DATE_TRUNC('month', i.invoice_date),

r.declared_sales

HAVING SUM(i.total_value) > r.declared_sales * 1.20;

This does not prove wrongdoing. It only identifies a possible mismatch for review.

The 20% threshold is a demonstration value created for the prototype. It will be documented as a project assumption and not as an official KRA rule.

### B. Duplicate invoices

The data will come from the synthetic invoice table. The required data will include seller PINs and invoice numbers, together with optional invoice dates and values for confirming identical transaction details.

SELECT

seller_pin,

invoice_number,

COUNT(*) AS duplicate_count

FROM invoice

GROUP BY seller_pin, invoice_number

HAVING COUNT(*) > 1;

### C. Optional high input VAT check

The data will come from synthetic tax-return records. The required data will include taxpayer PINs, input VAT and declared purchases.

SELECT

taxpayer_pin,

SUM(input_vat) AS total_input_vat,

SUM(declared_purchases) AS total_purchases

FROM tax_return

GROUP BY taxpayer_pin

HAVING SUM(declared_purchases) > 0

AND SUM(input_vat) / SUM(declared_purchases) > 0.18;

This check will only be included if sufficient time is available. The threshold is for demonstration and does not represent an official KRA rule.

## 12. Risk-scoring model

The prototype will use a simple, explainable scoring system.

The inputs will come from the compliance-rule results and data-quality validation results. The required data will include the taxpayer identifier, triggered indicator, supporting transaction records and assigned points.

| Indicator | Points |
| --- | --- |
| Sales mismatch | 40 |
| Duplicate invoice | 30 |
| High input VAT, if implemented | 20 |
| Data-quality warning | 10 |

### Risk categories

0–20       Low

21–50      Medium

51–100     High

Example:

Taxpayer: Sample Business A

Risk score: 70

Risk level: High

Reasons:

- Recorded sales exceeded declared sales by 28%

- Three duplicate invoice numbers detected

The score will only support prioritisation. It will not automatically accuse a taxpayer or determine a tax liability.

## 13. Dashboard design

The dashboard can be developed using Streamlit or Power BI.

All dashboard values will be sourced from the synthetic database and system-generated analysis results. The dashboard documentation will identify the database table, field or calculation used for each displayed value.

### Main dashboard

The dashboard will display:

- Number of taxpayers analysed

- Number of flagged taxpayers

- Total duplicate invoices

- Total sales variance

- Main risk categories

The required data will come from taxpayer, invoice, tax-return, compliance-result and risk-result tables.

### Taxpayer search page

A user can search for a taxpayer and view:

- Business details

- Recorded sales

- Declared sales

- Sales variance

- Duplicate invoices

- Risk score

- Reasons for the score

The required data will come from the taxpayer, invoice, tax-return and risk-result tables, with supporting transaction records linked to the selected taxpayer.

### Case review section

Each flagged taxpayer will have a simple case record containing:

- Case number

- Risk score

- Triggered rules

- Supporting transactions

- Review status

- Reviewer comments

The case data will come from the risk-result table and the underlying compliance-rule outputs. Reviewer comments and review status will be entered manually by the authorised prototype user.

## 14. Technology stack

A practical technology stack is:

### Database

SQLite or PostgreSQL

### Programming language

Python

### Data analysis

Pandas

### Dashboard

Streamlit

### Data format

CSV and SQL tables

The project will not require complex tools such as Apache Spark, machine learning frameworks or graph databases.

The data will be generated and stored using synthetic records. Python and Pandas will be used to create, clean and transform the data, while SQLite or PostgreSQL will store the structured records. Streamlit or Power BI will read the processed results for dashboard presentation.

## 15. Data protection and ethics

The project will use synthetic or anonymised data.

It will not:

- Access real taxpayer records without authorisation

- Store real PINs

- Make automatic tax decisions

- Accuse taxpayers of fraud

- Replace KRA officers

- Connect directly to production eTIMS or iTax systems

The system will be presented as a decision-support prototype.

Important safeguards include:

- Basic user login

- Limited data access

- Clear explanations for risk scores

- Manual review before any action

- Secure storage of project data

- Documentation of the source and purpose of every dataset

- Separation of synthetic demonstration data from any external guidance or reference material

## 16. Project methodology

The project will follow a simplified iterative development approach.

### Phase 1: Requirements and planning

Define the selected use cases, tools and expected outputs using the project brief, lecturer guidance, public reference material and team discussions.

### Phase 2: Data and database preparation

Create the database tables and a small synthetic dataset using generated taxpayer, invoice and tax-return records.

### Phase 3: Rule development

Implement the sales mismatch and duplicate invoice checks using cleaned invoice and tax-return data.

### Phase 4: Risk scoring

Create the scoring formula and risk categories using compliance-rule results and data-quality warnings.

### Phase 5: Dashboard development

Build the dashboard and taxpayer search functions using database and risk-result data.

### Phase 6: Testing and evaluation

Test the system using normal, unusual and duplicate transactions created specifically for testing.

### Phase 7: Documentation and presentation

Prepare the report, user guide and final demonstration using outputs, screenshots, test evidence and data-source records from all work packages.

## 17. Sample dataset

The project can use a small synthetic dataset containing:

- 100 taxpayers

- 2,000 invoices

- Three months of transactions

- 100 tax returns

- A small number of deliberately duplicated invoices

This dataset is sufficient to demonstrate the concept while remaining manageable to create, process and test.

The dataset should contain:

- Taxpayers with higher recorded sales than declared sales

- Duplicate invoice numbers

- Normal taxpayers who should not be flagged

- Missing or invalid values for data-quality testing

The taxpayer, invoice and tax-return records will be generated by the database and data student using Python, spreadsheets or SQL. The required data will be synthetic identifiers, business attributes, transaction values, tax periods, VAT values and controlled error scenarios. A data dictionary will identify the source, meaning, format and generation method for every field.

## 18. Testing and evaluation

The system will be evaluated using prepared test cases.

The test data will come from the synthetic dataset and controlled test scenarios created by the team. Each test case will identify its input records, expected result, actual result and evidence.

### Functional testing

Check whether:

- Data can be uploaded

- Records are stored correctly

- SQL rules run successfully

- Risk scores are calculated

- Dashboard results are displayed

- Cases can be reviewed

### Accuracy testing

| Test case | Data source and data required | Expected result |
| --- | --- | --- |
| Duplicate invoice | Synthetic invoice records containing repeated seller PIN and invoice number values | Flagged |
| Sales mismatch above threshold | Synthetic invoice and tax-return records where recorded sales exceed declared sales by more than the demonstration threshold | Flagged |
| Normal taxpayer | Synthetic invoice and tax-return records within expected values and without duplicate invoices | Not flagged |
| Missing PIN | Synthetic taxpayer, invoice or return record with a deliberately missing PIN | Data-quality warning |

### Basic performance testing

Measure:

- Time taken to load data

- Time taken to run compliance rules

- Time taken to display dashboard results

The performance data will be collected from the prototype during repeated test runs using the same synthetic dataset and documented hardware or software environment.

## 19. Expected outputs

The final project will produce:

- A working prototype application.

- A small relational database.

- A synthetic eTIMS-style dataset.

- SQL compliance queries.

- A risk-scoring module.

- A basic dashboard.

- A taxpayer case-review section.

- A technical report.

- A user guide.

- A final presentation and demonstration.

- A data dictionary and data-lineage record showing where the data used in each work package came from.

## 20. Project limitations

The project will have the following limitations:

- It will use synthetic or anonymised data.

- It will not connect to live KRA systems.

- It will not calculate official tax liabilities.

- It will use simplified tax rules.

- It will not replace professional tax or legal review.

- It will not implement advanced artificial intelligence.

- It will not cover every tax type.

- It will not represent an official KRA product.

- Its thresholds and risk weights will be demonstration assumptions rather than official compliance rules.

- Its findings will depend on the quality and completeness of the synthetic dataset.

These limitations are appropriate for a focused prototype.

## 21. Future improvements

If the prototype is expanded later, it could include:

- Additional tax types

- More compliance rules

- Real-time data ingestion

- Advanced anomaly detection

- Machine-learning models

- Supplier and customer relationship analysis

- Integration with authorised government systems

- Automated case assignment

- Sector-specific risk models

- Improved revenue-exposure estimation

These features are not required for the current project and should only be considered after the core prototype is completed.

Future data sources would require formal authorisation, documented data-sharing agreements, appropriate security controls and a clear data-protection assessment. The current project will not collect or process such data.

## 22. Relevance of the project

The project does not propose replacing eTIMS.

Instead, it demonstrates how transaction data could support:

- Compliance prioritisation

- Revenue assurance

- Duplicate detection

- VAT analysis

- Data-quality improvement

- Officer productivity

- Risk-based investigations

The project is worth undertaking because it connects classroom knowledge with a real public-interest challenge. It gives students practical experience in database design, data cleaning, SQL, Python, dashboard development, testing, documentation and ethical technology design.

It is also attractive to the lecturer because it is:

- Relevant to information systems and data analytics.

- Practical enough to demonstrate within two months.

- Measurable through clear outputs.

- Safe because it uses synthetic or anonymised data.

- Explainable rather than dependent on complex artificial intelligence.

- Suitable for future academic or professional collaboration.

- Capable of demonstrating both technical and teamwork skills.

The main value is that the system explains why a taxpayer was flagged and allows a human officer to review the evidence.

This makes the project more practical and responsible than proposing an automated system that accuses taxpayers.

## 23. Set-up

The student leader should begin by preparing a one-page project charter containing:

- Project title.

- Problem statement.

- Aim and objectives.

- Scope and exclusions.

- Team members and roles.

- Eight-week timeline.

- Communication channels.

- Review dates.

- Expected outputs.

- Risks and mitigation measures.

- Data sources and data requirements for each work package.

- Data-protection and access-control arrangements.

The leader should also:

- Create a shared project folder with controlled access.

- Create a task board showing pending, active and completed tasks.

- Assign every task to one named person.

- Set deadlines earlier than the final submission date.

- Hold weekly review meetings.

- Keep written minutes and action points.

- Require each member to submit evidence of completed work.

- Review technical work without taking over every task.

- Escalate blockers to the lecturer early.

- Ensure that all members understand the complete system.

- Maintain a backup of the database and source code.

- Protect all project data and credentials.

- Resolve disagreements using the agreed scope and evidence.

- Recognise members who complete their responsibilities.

- Prepare a backup plan if a member becomes unavailable.

- Maintain a data register showing where each dataset, field, test case and dashboard result came from.

## 24. Recommended project title

### K-TIRAE: Kenya Tax Intelligence, Risk and Revenue Assurance Engine

Alternative titles include:

- eTIMS-Based Tax Compliance Risk Analysis System

- Tax Transaction Intelligence and Revenue Assurance Platform

- VAT Revenue Assurance and Anomaly Detection System

- Taxpayer Compliance Prioritisation Dashboard

The recommended title is:

K-TIRAE: Kenya Tax Intelligence, Risk and Revenue Assurance Engine

It sounds professional while remaining suitable for a focused academic project.

## 25. Final proof of concept

The final demonstration should show the following process:

Upload sample transaction data

↓

Clean and validate the data

↓

Run compliance checks

↓

Calculate taxpayer risk scores

↓

Display flagged taxpayers

↓

Explain why each taxpayer was selected

↓

Create a review case

The main demonstration statement will be:

Given a sample dataset of taxpayers and transactions, the system identifies the cases that require human attention first and explains the transaction patterns that caused each case to be flagged.

The project should focus on a clear and achievable combination of:

- Database design

- SQL analysis

- Data cleaning

- Basic anomaly detection

- Explainable risk scoring

- Dashboard development